## Slide 1
Building a House Using Waterfall and Agile Methodologies
Agile Methodology
Waterfall Methodology
How a house would get built:
Advantages of each methodology:
What is the Minimum Viable House under each methodology?
Requirements Definition: Detailed upfront planning to define the number of bedrooms, layout, style, materials, etc.
Planning: Sequence of construction tasks, budget estimates, permits, and approvals.
Design: Blueprints and engineering plans finalized and approved before breaking ground.
Build: Construction is done in a sequential manner—foundation, walls, roof, interiors, etc.
Testing: Final inspections for safety, utility connections, and homeowner walkthrough before handover.
Delivery: The entire house is handed over as a finished product at the end.
Requirements Definition: Basic needs like a living space, utilities, and essential features (MVP) defined first, with additional features planned iteratively.
Planning: Short sprints (e.g., building one room at a time or constructing utilities in phases).
Design: Each phase (e.g., kitchen, bedrooms) designed iteratively with customer input.
Build: Start with an MVP (e.g., living area, basic utilities) and expand iteratively.
Testing: Customer feedback at the end of each sprint (e.g., room walkthroughs and usability feedback).
Delivery: Incremental delivery of usable sections of the house.
Clear and detailed upfront planning minimizes ambiguity.
Budget and timelines are more predictable.
Sequential process ensures thorough execution of each phase.
Well-suited for complex houses with little scope for design changes.
Flexibility to incorporate design changes mid-construction.
Faster delivery of usable sections of the house (e.g., MVP).
Customer feedback is integrated throughout the process.
Better risk management due to incremental development.
A fully completed house with all agreed-upon features, ready for occupancy at the end of the project.
A basic structure with essential features like one living space, a functioning bathroom, and utility connections, allowing for immediate use. Additional rooms and features can be added later.
What would happen if the homeowner decided to change the design mid-construction?
Changes are difficult and costly to implement, requiring re-planning and re-approval. Often leads to delays and budget overruns.
Changes can be accommodated in subsequent sprints without disrupting the overall project. The iterative nature allows for flexibility.